# Server + Service Deployment Roadmap (Authentik, Mailcow, Gitea, ERP)

## 🔵 General Architecture

- Ubuntu Server with Docker and system-wide NGINX as a reverse proxy.

- SSL termination handled at system NGINX level (using Let’s Encrypt certs).

- All services reverse proxied cleanly, binding only to localhost ports.

- Cloudflare for external DNS management, operating in DNS-Only mode (no proxy orange cloud).

- Data persistence through Docker volumes.

- Central authentication via Authentik for all internal services (OIDC or LDAP depending on app).

## 🔵 Deployment Plan (Chronological Order)

### 1. NGINX Host Setup

- Install and configure system-wide NGINX to reverse proxy all services.

- Create clean, isolated config files under /etc/nginx/sites-available/ and symlink into sites-enabled/.

- SSL certificates via Let’s Encrypt (Certbot or manual ACME client).

### 2. Docker + Compose Setup

- Install Docker and Docker Compose.

- Configure Docker to bind containers only to localhost (127.0.0.1).

### 3. Authentik Deployment

- Create /opt/authentik/ folder.

- Set up Authentik via official Docker-Compose method.

- Important: Authenticate Docker with GitHub Container Registry (ghcr.io) using a GitHub Personal Access Token (read:packages scope only).

- Docker-compose Authentik stack:

  - authentik-server

  - authentik-worker

  - postgres (internal DB for Authentik)

  - redis (required by Authentik)

- Configure Authentik to:

  - Be externally accessible via NGINX reverse proxy (e.g., authentik.example.com).

  - Issue OAuth/OIDC or LDAP authentication for other services.

### 4. Mailcow Deployment

- Install Mailcow via Docker Compose under /opt/mailcow-dockerized/.

- Mailcow containers bind only to 127.0.0.1 (localhost ports 8081/8443).

- Mailcow fronted by system NGINX.

- Integrate Mailcow authentication with Authentik (via LDAP backend).

### 5. Gitea Deployment

- Install Gitea via Docker Compose.

- Bind Gitea only to localhost.

- Reverse proxy through NGINX (e.g., git.example.com).

- Connect Gitea authentication to Authentik via OAuth/OIDC.

### 6. ERP Deployment (ERPNext or equivalent)

- Install ERP via Docker Compose.

- Bind ERP service only to localhost.

- Reverse proxy through NGINX (e.g., erp.example.com).

- Connect ERP authentication to Authentik via OAuth if supported.

## 🔵 NGINX Reverse Proxy Model

| Service | Internal Docker Port | External URL | Notes |
| --- | --- | --- | --- |
| Authentik | 9000/9443 | authentik.example.com | Full OAuth2/OIDC or LDAP hub |
| Mailcow | 8081/8443 | mail.example.com | LDAP authentication via Authentik |
| Gitea | 3000/4430 | git.example.com | OIDC authentication via Authentik |
| ERPNext | 8000/8440 | erp.example.com | OIDC authentication via Authentik |

## 🔧 Phase 1: Infrastructure Cleanup

### ✅ Full Docker Reset

- Stop and remove all running containers.

- Delete unused Docker volumes and networks.

- Clean up docker-compose.override.yml, configs, and nginx custom rules.

### ✅ NGINX Reverse Proxy Reset

- Clear old reverse proxy rules.

- Prepare base proxy config for future subdomain mappings.

## 💾 Phase 2: ZFS Data Setup

### ✅ Disk Prep

- Install and configure ZFS.

- Create ZFS RAID pool (rbi-data).

- Mount ZFS volumes for:

  - /mnt/rbi-data/gitea

  - /mnt/rbi-data/mailcow

  - /mnt/rbi-data/tools

  - /mnt/rbi-data/erp

### ✅ Data Binding

- Re-map Docker volumes in docker-compose.override.yml to use ZFS paths.

## 🧱 Phase 3: Core Services Deployment

### 1.

### Mailcow

- Hosted at: mail.ragingbearinteractive.com

- Configured for secure email, DNS records, and optional TLS enforcement.

- Integrated with Authentik via email/pass (OIDC later planned).

### 2.

### Gitea

- Hosted at: filesupport.ragingbearinteractive.com

- Used for code hosting, project versioning.

- Integrated with Authentik (OIDC).

### 3.

### ERPNext

- Hosted at: accounting.ragingbearinteractive.com

- Used for business accounting and ERP.

- Optional LDAP/Auth support.

## 📊 Phase 4: Tools Deployment

- Tools hosted under subdomains:

  - projects.ragingbearinteractive.com → Taiga / OpenProject

  - notes.ragingbearinteractive.com → Outline or AppFlowy

  - timesheets.ragingbearinteractive.com → Kimai

### ✅ Requirements:

- All support Authentik via OIDC or LDAP.

- Reverse proxy in place via NGINX.

- Public access for remote teams.

## 🧩 Phase 5: Authentik Integration

### Auth System:

### auth.ragingbearinteractive.com

- Central Identity Provider (IDP) via Authentik

- Federated login to:

  - Gitea ✅

  - Mailcow (future)

  - Kimai ✅ (via LDAP)

  - Taiga ✅ (via plugin)

  - Outline ✅

### Optional Features:

- Self-service portal

- Invite-based registration

- Password reset bridge with Mailcow

## 🔐 Phase 6: Security Enhancements

- TLS via Let’s Encrypt

- DNSSEC + DANE (via Cloudflare)

- HSTS, CSP, X-Frame-Options

- Cloudflare firewall rules

## 🌐 DNS + Reverse Proxy Mapping

- Managed through Cloudflare

- Subdomains per service, SSL termination on proxy

- Clean redirect logic (no loops, preload for HSTS)

## 🔵 Authentik Specific Configuration

- Docker Authentication:

docker login ghcr.io using GitHub username and PAT (read:packages).

- Authentik Setup Steps:

  - Define provider for each app (Mailcow LDAP, Gitea OIDC, ERP OIDC).

  - Define applications for each service.

  - Define flows for login/registration if necessary.

  - Create policies to restrict or permit access.

  - Create groups and users to manage internal permissions.

## 🔵 Security Model

- All internal app ports are localhost-only, no external exposure without proxy.

- Firewall (UFW or iptables) to limit inbound connections to:

  - Ports 80/443 (NGINX)

  - SSH (if necessary, prefer with fail2ban).

- SSL enforced on all connections, including internal service communication where possible.

- 2FA enabled at Authentik level and optionally app-specific level.

- Minimal permissions on GitHub tokens, Docker images, and service credentials.

## 🔵 Optional Improvements Later

- Enable auto-renewal of Let’s Encrypt certificates (system cron + Certbot hooks).

- Enable fail2ban for NGINX and SSH protection.

- Backup critical volumes (postgres, redis, mailcow, gitea) on a nightly basis.

- Explore OIDC Identity Brokering (Authentik acting as broker to external OAuth services).

# 🔴 Critical Notes

- Never skip the docker login ghcr.io for Authentik.

- Always route external traffic through system NGINX.

- Always set app authentication to Authentik post-deployment (do not leave default local users for security).

# ⚡ TL;DR (one-liner)

System NGINX reverse proxies everything; all internal services are Dockerized and localhost-only; Authentik handles login for every app via OIDC/LDAP; Cloudflare manages DNS; SSL is terminated at the system level.

piCJDDB5SQwPX7CpbBqjmnzjpWMMwXduMDxG8Jb2eipOmJYI4UOIBZRqQGLy